WattaFood

# Key Milestones

[Key dates showing timelines, such as start and end date, intermediate milestones, synchronization points with others teams, demos and so on for the iteration.]

|  |  |
| --- | --- |
| **Milestone** | **Date** |
| Início da Iteração | 20/03/2018 |
| Definição de Riscos, Stakeholders | 22/03/2018 |
| Levantamento de Requisitos | 03/04/2018 |
| Criação do Plano de Projetos | 10/04/2018 |
| Fim da Iteração | 12/04/2018 |

# High-level Objectives

# [Key objectives, typically one to five, for the iteration. Some examples are listed below.]

* Criar modelos de análise de negócio
* Criar um plano de projeto
* Definir stakeholders e riscos

# Work Item Assignments

[This section should either reference the Work Items List which provides information about what work items are to be addressed in which iteration by whom, or specifically call out the Work items Lists to be addressed in this iteration. The preferred solution depends on whether or not it is trivial for team members to search and find the subset of all work items that are assigned to the iteration using other means than the iteration plan,]

Please see Work Items List for work items to be addressed in this iteration.

OR

The following work items are to be addressed in this iteration:

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Name / Description | Priority | Size estimate (Points) | State | Reference material | Target iteration | Assigned to | Effort estimate left (hours) | Hours worked |
| Definir stakeholders | 3 | 3 | To do | - | 1 | - | 0.25 | 0 |
| Definir riscos | 2 | 3 | To do | - | 1 | - | 0.30 | 0 |
| Iniciar Plano de Projeto | 1 | 8 | To do | - | 1 | - | 1.30 | 0 |
| Criar Diagramas de Casos de Uso de Negócios | 2 | 8 | In progress | - | 1 | - | 1.30 | 0 |
| Criar Diagrama de Objetos de Negócio | 2 | 5 | In progress | - | 1 | - | 0.45 | 0 |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |

# Evaluation Criteria

[A brief description of how to evaluate that the high-level objectives were met]